Generación de Insumos

Migration Plan to Hexagonal Architecture (Ports & Adapters) with a Composable Business-Rules Pipeline

Fertrac · Data Area

Version 1.0 · October 1, 2026

Status: Proposal for review

# 1. Executive summary

The Generación de Insumos pipeline downloads reports from the Fertrac ERP and turns them into the consolidated Inventory and Sales files the business works from. Its outer structure (run.py → Orchestrator → BaseTask → TASK_REGISTRY) is sound. The problem is inside the tasks: every task is a single module that combines file discovery, decryption, business rules, COM writes to Excel and reporting. actualizacion_inventario.py alone is 5,325 lines.

This plan restructures the solution into a Hexagonal (Ports & Adapters) architecture where:

- Business rules are pure functions over data, with no Excel, Selenium or file-system access, and can be tested in milliseconds.

- Each rule is a small, composable unit with a uniform contract (Rule → RuleResult). Rules are chained by a RulePipeline and declared in configuration (rules.yaml).

- Infrastructure lives in adapters (ERP/Selenium, encrypted Excel readers, COM/openpyxl writers, SMTP, WhatsApp) behind ports, which are interfaces owned by the domain.

- Every deletion or change is traceable through a standard audit trail that generalizes today’s EliminacionTracker.

Approach: incremental (strangler fig), never a big-bang rewrite. The CLI, Orchestrator and BaseTask contract stay in place while each task’s execute() is replaced, one task at a time. Each switch-over is gated by golden-file equivalence tests against the real files in Archivos Validacion.

Estimated effort: about 11–12 weeks for one developer, delivered in 7 phases. Each phase ends with the system in production and working.

# 2. Current-state diagnosis

## 2.1 What works and is kept

| Component | Current pattern | Decision |
| --- | --- | --- |
| run.py | CLI (argparse): workflow / task / phase | Keep. It becomes the composition root. |
| orchestrator.py | Pipeline of phases, list[list[str]] | Keep. Later it can delegate to Prefect/Dagster. |
| tasks/base_task.py | Template Method (setup → execute → teardown) + notifications | Keep as an application-layer wrapper around use cases. |
| config/settings.py | Frozen dataclasses fed from .env | Keep. Split into infra settings and rules.yaml. |
| core/xlsx_cleaner.py | Size reduction on the XLSX zip (drawings) | Move to adapters/excel. Expose it through the OutputOptimizer port. |

## 2.2 Structural problems found

| # | Finding | Evidence in the code | Impact |
| --- | --- | --- | --- |
| P1 | God modules | actualizacion_inventario.py: 5,325 lines, about 120 functions. actualizacion_ventas.py: 2,672 lines in a single class with about 60 methods. envio_informe_ventas.py: 1,665 lines. | High cost of change. Patches stack on top of each other (“PARCHE 2026-09-07/08/09”). |
| P2 | Business rules coupled to COM | eliminar_registros_linea_invalida(ws, …), eliminar_registros_por_criterios_negocio(ws, …) and procesar_existencias_negativas_y_cero(df, ws, …) take an Excel worksheet as input. | Rules can’t be tested without Windows and Excel. Logic is split between the DataFrame and the sheet. |
| P3 | Rule order hard-coded in execute() | FASE 1…7 with sub-phases 4b, 5b and 5c, plus duplicated branches (with and without a backup in COPIA). | Changing or adding a validation means editing a 700-line method. |
| P4 | I/O mixed into the domain | find_by_prefix, open_as_excel_source and msoffcrypto calls sit next to rules like calcular_nombre_lista_y_myr. | You can’t swap the data source (for example, an Odoo API instead of Selenium). |
| P5 | Duplicated utilities | com_call / com_con_reintentos, _decrypt_to_stream, norm_* and read_excel_any are reimplemented in several tasks. | Bugs get fixed in one place and stay alive in others. |
| P6 | No automated tests | No pytest or unittest in the repo. Checks are manual against Archivos Validacion. | Each change carries the risk of a silent regression. |
| P7 | Versioning done with files | *.BACKUP_YYYYMMDD.py, backup_descarga_informe_ventas.py, _viejo.py, backup.7z. | Noise and confusion about which file is the source of truth. |
| P8 | Operational state in the repo | chrome_profile_whatsapp_session/, .wdm/, chromedriver.exe, logs/ and graphify-out/ live inside the project folder. | Heavy repo. Risk of leaking a session or credentials. |

# 3. Target architecture

## 3.1 Principles

- Dependency rule: dependencies point inward only. adapters → application → domain. The domain imports pandas/pandera and nothing else: no win32com, selenium, openpyxl or msoffcrypto.

- Ports belong to the domain: the domain says what it needs (“give me the valorized inventory”). Adapters decide how (Selenium, encrypted Excel, the Odoo API).

- Rules are small, pure and declarative: one rule = one business decision, with an id, a description, parameters and a result that can be audited.

- Excel output is a projection: all calculation happens in memory. The writer adapter only lays out values, formulas and formatting on the template.

- Configuration over code: which rules run, in what order and with which parameters is defined in YAML and versioned in Git.

## 3.2 Logical view

┌─────────────────────── DRIVING ADAPTERS ───────────────────────┐

│  CLI (run.py)   ·   Orchestrator   ·   Task Scheduler / cron   │

└───────────────────────────────┬────────────────────────────────┘

▼

┌──────────────────────── APPLICATION ───────────────────────────┐

│  Use cases: ActualizarInventario, ActualizarVentas,           │

│             DescargarReportesERP, EnviarInformeVentas          │

└──────┬──────────────────────┬───────────────────────┬──────────┘

▼                      ▼                       ▼

┌────────────── DOMAIN (pure Python + pandas) ───────────────────┐

│  Models/Schemas · Rules · RulePipeline · AuditTrail · Ports     │

└──────▲──────────────────────▲───────────────────────▲──────────┘

│ implement            │ implement             │ implement

┌──────┴──────┐  ┌────────────┴─────────┐  ┌──────────┴──────────┐

│ ERP Selenium│  │ Excel readers/writers│  │ SMTP · WhatsApp ·   │

│ (sources)   │  │ COM / openpyxl / zip │  │ FS · Clock          │

└─────────────┘  └──────────────────────┘  └─────────────────────┘

DRIVEN ADAPTERS

## 3.3 Folder structure

generacion_insumos/

├── pyproject.toml                # uv + ruff + mypy + pytest

├── config/

│   ├── settings.py               # infrastructure (paths, SMTP, ERP) – .env

│   └── rules/

│       ├── inventario.yaml       # ordered pipeline of inventory rules

│       └── ventas.yaml

├── src/insumos/

│   ├── domain/

│   │   ├── schemas/              # pandera: InventarioSchema, VentasSchema, ValorizadoSchema

│   │   ├── models.py             # value objects: Referencia, Linea, Periodo, Almacen

│   │   ├── rules/

│   │   │   ├── base.py           # Rule protocol, RuleResult, RuleContext

│   │   │   ├── registry.py       # @rule("inv.eliminar_linea_invalida")

│   │   │   ├── inventario/       # one file per rule family

│   │   │   │   ├── referencias.py      # add new refs from ERP, resolve chains

│   │   │   │   ├── enriquecimiento.py  # nombre lista / MYR / costo / existencia

│   │   │   │   ├── marcas_propias.py

│   │   │   │   ├── eliminaciones.py    # línea inválida, copia indeterminada, criterios negocio

│   │   │   │   └── existencias.py      # negative and zero stock

│   │   │   └── ventas/

│   │   │       ├── normalizacion.py    # columns, dctos, dates

│   │   │       ├── integracion.py      # línea/sublínea, costo factor hoy

│   │   │       └── validaciones.py     # sublínea en cero, invalid references

│   │   ├── pipeline.py           # RulePipeline + loader from YAML

│   │   ├── audit.py              # AuditTrail (replaces EliminacionTracker)

│   │   └── ports.py              # Protocols: sources, sinks, notifier, clock

│   ├── application/

│   │   ├── actualizar_inventario.py

│   │   ├── actualizar_ventas.py

│   │   ├── descargar_reportes.py

│   │   └── enviar_informe_ventas.py

│   ├── adapters/

│   │   ├── erp_selenium/         # browser.py, erp_navigation.py, selectors, chromedriver

│   │   ├── excel/

│   │   │   ├── readers.py        # msoffcrypto + pandas, file discovery by prefix

│   │   │   ├── com_writer.py     # win32com: template, formulas, pivots, subtotals

│   │   │   ├── openpyxl_writer.py# alternative without COM (lighter files)

│   │   │   └── optimizer.py      # xlsx_cleaner + xlsb copy

│   │   ├── notify/               # smtp.py, whatsapp_web.py

│   │   └── system/               # filesystem, clock (America/Bogota), logger

│   └── bootstrap.py              # composition root: wires ports → adapters

├── tasks/                        # thin wrappers BaseTask → use case (compatibility)

├── orchestrator.py · run.py

└── tests/

├── unit/rules/               # one test per rule, with synthetic DataFrames

├── contract/                 # adapters honour the port

├── golden/                   # old vs new output on real files

└── fixtures/

# 4. Core design contracts

## 4.1 Rule, RuleResult and RuleContext

Every business decision is implemented as a rule with the same contract. The rule takes a DataFrame and a read-only context (the reference tables already loaded), and returns a new DataFrame plus the evidence of what it did.

# domain/rules/base.py

from dataclasses import dataclass, field

from typing import Protocol, Any

import pandas as pd

@dataclass(frozen=True)

class RuleContext:

"""Read-only reference data the rules need (loaded by the use case)."""

matriz_usd: pd.DataFrame

marcas_propias: frozenset[str]

distribucion: dict[str, Any]

remisiones: pd.DataFrame

valorizados: dict[str, pd.DataFrame]   # GENERAL, IMPO, FALTANTES, TOBERIN

referencias_nuevas: frozenset[str] = frozenset()

hoy: "date" = None

@dataclass

class RuleResult:

df: pd.DataFrame

removed: pd.DataFrame = field(default_factory=pd.DataFrame)  # removed rows + reason

modified: int = 0

warnings: list[str] = field(default_factory=list)

metrics: dict[str, Any] = field(default_factory=dict)

class Rule(Protocol):

id: str            # "inv.eliminar_linea_invalida"

description: str   # shown in the report and in the email

def apply(self, df: pd.DataFrame, ctx: RuleContext) -> RuleResult: ...

## 4.2 Example rule (migrating eliminar_registros_linea_invalida)

Today the function walks the COM sheet row by row. In the new design it is a vectorized filter over the DataFrame. Deleting rows from the sheet becomes the writer adapter’s job.

# domain/rules/inventario/eliminaciones.py

from insumos.domain.rules.registry import rule

@rule("inv.eliminar_linea_invalida")

@dataclass(frozen=True)

class EliminarLineaInvalida:

description = "Removes references whose LINEA is empty, #N/A or not in the catalog"

lineas_validas: frozenset[str] = frozenset()

col_linea: str = "LINEA"

def apply(self, df, ctx):

linea = df[self.col_linea].astype("string").str.strip().str.upper()

mask = linea.isna() | linea.isin({"", "#N/A", "0"}) | ~linea.isin(self.lineas_validas)

removed = df[mask].assign(_motivo=self.description, _regla=self.id)

return RuleResult(df=df[~mask].copy(), removed=removed,

metrics={"eliminadas": int(mask.sum())})

## 4.3 RulePipeline and declarative configuration

# config/rules/inventario.yaml

pipeline: inventario_general

version: 2026.10.1

rules:

- id: inv.agregar_referencias_nuevas_erp

- id: inv.calcular_nombre_lista_y_myr

- id: inv.aplicar_existencia_valorizados

- id: inv.aplicar_costo_promedio_valorizado_general

- id: inv.aplicar_reglas_marcas_propias

- id: inv.eliminar_nuevas_sin_clasificar

enabled: true

- id: inv.eliminar_linea_copia_indeterminada

params: { maximo_paso_1: 1000 }

- id: inv.procesar_existencias_negativas_y_cero

- id: inv.completar_campos_copia

- id: inv.eliminar_linea_invalida

params: { lineas_validas_from: distribucion.lineas }

- id: inv.eliminar_criterios_negocio

- id: inv.validar_esquema_salida          # pandera: final quality gate

# domain/pipeline.py

class RulePipeline:

def __init__(self, rules: list[Rule], audit: AuditTrail):

self.rules, self.audit = rules, audit

def run(self, df: pd.DataFrame, ctx: RuleContext) -> pd.DataFrame:

for rule in self.rules:

before = len(df)

res = rule.apply(df, ctx)

self.audit.record(rule.id, rule.description, before, res)

df = res.df

return df

@classmethod

def from_yaml(cls, path, audit) -> "RulePipeline": ...   # uses the registry

Practical effect: validating something new means writing one rule (a class plus its unit test) and adding one line to the YAML. Turning off a rule that is under review means setting enabled: false. Neither touches the use case or the adapters.

## 4.4 Ports

| Port (Protocol) | Responsibility | Initial adapter(s) |
| --- | --- | --- |
| InventarioErpSource | Return the ERP general inventory as a DataFrame | ExcelFileSource (the downloaded file). Later: OdooApiSource |
| ValorizadoSource | Return the valorized reports by warehouse | ExcelFileSource with prefix discovery |
| ReferenceDataSource | Matriz USD, brands, distribution, remisiones, client matrix | EncryptedExcelSource (msoffcrypto) |
| ErpReportDownloader | Download reports from the ERP to a folder | SeleniumErpDownloader |
| InventarioSink / VentasSink | Project the result onto the template (values, formulas, subtotals, pivots) | ComExcelWriter (current). Alternative: OpenpyxlWriter |
| OutputOptimizer | Reduce file size, generate the .xlsb copy | XlsxZipCleaner + ComXlsbExporter |
| AuditReportSink | Persist the audit trail (deletions, sources, metrics) | ExcelAuditWriter (sheet “FUENTES DE DATOS”). Later: Parquet/DB |
| Notifier | Report success or failure | SmtpNotifier, WhatsAppNotifier |
| ReportImageRenderer | Capture ranges from the report as images | ComRangeCapturer |
| Clock / FileLocator | Bogotá date, monthly folders, file discovery | SystemClock, FsFileLocator |

## 4.5 Use case (application layer)

# application/actualizar_inventario.py

@dataclass

class ActualizarInventario:

erp: InventarioErpSource

valorizados: ValorizadoSource

ref_data: ReferenceDataSource

template: InventarioTemplateSource

sink: InventarioSink

optimizer: OutputOptimizer

audit_sink: AuditReportSink

pipeline_factory: Callable[[AuditTrail], RulePipeline]

def __call__(self) -> ResultadoEjecucion:

audit = AuditTrail()

ctx = RuleContext(**self.ref_data.load(), valorizados=self.valorizados.load_all(), ...)

df = self.template.load_inventario()           # current INVENTARIO sheet

df = InventarioSchema.validate(df, lazy=True)  # input gate

df = self.pipeline_factory(audit).run(df, ctx)

path = self.sink.write(df, audit)              # the only step that touches Excel

self.optimizer.optimize(path)

self.audit_sink.write(audit, path)

return ResultadoEjecucion(path=path, audit=audit.summary())

The ActualizacionInventario(BaseTask) class becomes about 30 lines: in setup() it builds the use case through bootstrap.py, and in execute() it invokes it. The CLI and the Orchestrator need no changes.

# 5. Mapping current code to target

## 5.1 actualizacion_inventario.py

| Current function / block | Destination | Type |
| --- | --- | --- |
| cargar_inventario_actualizado, cargar_valorizado*, cargar_matriz_usd, cargar_marcas, cargar_distribucion, cargar_consolidado_remisiones | adapters/excel/readers.py | Driven adapter |
| open_as_excel_source, read_excel_header_at, find_by_prefix, find_sheet_name_flexible_pd | adapters/excel/readers.py + system/file_locator.py | Adapter |
| agregar_referencias_nuevas_desde_erp, resolver_cadena_referencias, actualizar_referencias_inventario_original, fusionar_datos_erp_en_inventario | domain/rules/inventario/referencias.py | Rule |
| calcular_nombre_lista_y_myr, calcular_existencia_valorizados, aplicar_existencia_calculada, aplicar_costo_promedio_desde_valorizado_general, ajustar_costo_promedio_por_existencia | domain/rules/inventario/enriquecimiento.py | Rule |
| aplicar_reglas_marcas_propias | domain/rules/inventario/marcas_propias.py | Rule |
| eliminar_referencias_nuevas_sin_clasificar, eliminar_registros_linea_copia_indeterminada | domain/rules/inventario/eliminaciones.py | Rule |
| eliminar_registros_linea_invalida (ws), eliminar_registros_por_criterios_negocio (ws) | domain/rules/inventario/eliminaciones.py (rewritten over the DataFrame) | Rule. Critical: decouple from COM |
| procesar_existencias_negativas_y_cero (df + ws) | domain/rules/inventario/existencias.py | Rule. Critical: decouple from COM |
| calcular_completado_inventario_copia | domain/rules/inventario/enriquecimiento.py | Rule |
| escribir_resultados_en_hoja_inventario, escribir_hoja_completa_desde_df, clonar_hoja_completa, aplicar_formula_total_inv, ordenar_por_total_inv_desc, agregar_subtotales_finales, copiar_formato_fila_ref_a_todos, columna_referencia_como_texto | adapters/excel/com_writer.py | Driven adapter (sink) |
| EliminacionTracker (+ generar_reporte_excel) | domain/audit.py + adapters/excel/audit_writer.py | Domain + adapter |
| com_call, excel_open/close | adapters/excel/com_session.py (one shared retry policy) | Adapter |
| execute() FASE 1–7 | application/actualizar_inventario.py + config/rules/inventario.yaml | Use case + configuration |

## 5.2 actualizacion_ventas.py

| Current method | Destination | Type |
| --- | --- | --- |
| find_* (matriz clientes, informe facturas, MYR existencia, loose name) | system/file_locator.py | Adapter |
| transformar_informe_ventas, normalizar_columnas_df, normalizar_dctos, ordenar_y_fechas | domain/rules/ventas/normalizacion.py | Rule |
| integrar_linea_sublinea, integrar_costo_factor_hoy | domain/rules/ventas/integracion.py | Rule |
| limpiar_linea_referencias_invalidas, _is_valid_reference, validar_sublinea_en_cero (moved from wb to df) | domain/rules/ventas/validaciones.py | Rule |
| com_write_df_into_template, actualizar_periodo_mes, calcular_y_escribir_subtotales, convertir_tablas_a_rango, actualizar_tabla_dinamica_resumen_dia | adapters/excel/com_writer.py (VentasComWriter) | Sink |
| reducir_tamano_archivo, guardar_copia_xlsb | adapters/excel/optimizer.py | OutputOptimizer |
| PASSWORD_*, FN_*, COLS_* properties | config/settings.py + domain/schemas/ventas.py | Configuration / schema |

## 5.3 Download and send tasks

| Module | Destination | Notes |
| --- | --- | --- |
| descarga_inventario_general, descarga_valorizados, descarga_informe_ventas | adapters/erp_selenium/ + application/descargar_reportes.py | Mostly infrastructure. Implement ErpReportDownloader with one method per report. |
| core/browser.py, erp_navigation.py, chromedriver_utils.py, config/erp_selectors.py | adapters/erp_selenium/ | Move as-is. Unify the driver lifecycle with a context manager. |
| envio_informe_ventas: WhatsAppWeb | adapters/notify/whatsapp_web.py | Implements Notifier.send_report(images, message). |
| envio_informe_ventas: capturar_multiples_rangos, ocultar_dias_anteriores…, filtrar_pivot… | adapters/excel/range_capturer.py | Implements ReportImageRenderer. |
| envio_informe_ventas: _get_destinatarios, extraer_factor_mg_neto | config + domain/rules/ventas/kpis.py | The KPI selection logic is domain logic. |

# 6. Key technical decisions

| Decision | Choice | Rationale | Discarded alternative |
| --- | --- | --- | --- |
| Domain data carrier | pandas DataFrame validated with Pandera schemas | The team already works in pandas. Vectorized rules perform well. Pandera adds typed contracts at the input and output of the pipeline. | One dataclass per row: too slow and verbose for about 10k+ references. |
| Row-level validation | Pandera (lazy=True) plus rules that return removed rows with a reason | Errors are reported together, not as the first exception. | Great Expectations: too heavy for local batch runs. |
| Rule order | YAML + registry (@rule) | Change validations without a deploy. Diffs are easy to review. | Order hard-coded in Python. |
| Excel writing | Keep COM in ComExcelWriter (phase 1). Evaluate OpenpyxlWriter (phase 6). | The template uses pivots, formulas and formatting that need COM today. Isolating it allows a later swap. | Removing COM in phase 1: high risk. |
| Deletions | Rules filter the DataFrame. The writer rewrites the sheet completely. | Removes the logic duplicated between the DataFrame and the sheet. One source of truth. | Deleting rows in the sheet with COM (slow and fragile). |
| Dependency injection | Manual composition root in bootstrap.py | Simple and explicit, with no extra framework. | dependency-injector: unnecessary for this size. |
| Tooling | uv + pyproject, ruff, mypy (strict on domain/), pytest, import-linter | import-linter enforces the dependency rule in CI. The domain can’t import adapters. | requirements.txt with no checks. |

# 7. Testing and equivalence strategy

The refactor must keep business results identical. The safety net has four levels:

| Level | What it checks | Tooling | When it runs |
| --- | --- | --- | --- |
| Unit (rules) | Each rule with synthetic DataFrames: happy path, edge cases (empty values, #N/A, negatives, duplicates) | pytest + parametrize, hypothesis (optional) | Every commit (< 10 s) |
| Contract (ports) | Each adapter honours its port: columns, types, error handling | pytest + fixtures with small encrypted files | Every commit |
| Golden files | Old vs new output on the same inputs: references, quantities, costs, totals and deleted rows | pytest + a DataFrame comparison (pandas.testing / datacompy) | Before each switch-over and nightly |
| End-to-end smoke | A full pipeline run on Windows with Excel | run.py --workflow + log checks | Before release |

### Golden-file protocol (per task)

- Freeze one input set per scenario (normal day, start of month, ERP with new references, negative stock) under tests/golden/<scenario>/inputs.

- Run the current implementation and save its output as expected/ (DataFrame in parquet plus the deletion report).

- Run the new implementation (ports with file adapters, rule pipeline) on the same inputs.

- Compare at the business-data level, not byte by byte. Any difference must be explained (a bug fixed on purpose) or fixed.

- Switch-over criterion: 0 unexplained differences in every scenario, plus 5 consecutive days of shadow mode (both versions in parallel) in production.

# 8. Migration roadmap

Each phase delivers value on its own and leaves production working. Estimates assume one developer working full time on the project.

| Phase | Scope | Deliverables | Exit criteria | Estimate |
| --- | --- | --- | --- | --- |
| 0. Foundations | Repo hygiene and tooling | Git as the only version history (remove *.BACKUP*, _viejo, backup.7z). Move chrome_profile, .wdm and logs out of the repo. pyproject + uv, ruff, mypy, pytest, import-linter. Structure src/insumos/. | CI green. The pipeline still runs the same way. | 1 wk |
| 1. Domain kernel | Rule engine | Rule, RuleResult, RuleContext, registry, RulePipeline, YAML loader, AuditTrail. Base Pandera schemas. Ports defined as Protocols. | Engine unit tests at 100%. Example rule working. | 1 wk |
| 2. Golden baseline | Safety net | Capture 4 golden scenarios each for inventory and sales from the current implementation. Comparison harness. | Reproducible baseline in tests/golden. | 0.5 wk |
| 3. Inventory (pilot) | Highest-risk task | Excel readers. 12–14 inventory rules extracted (including the 3 decoupled from COM). ComExcelWriter. Use case + YAML. BaseTask wrapper. | Golden 0 differences. 5 days of shadow mode. Old file archived. | 3.5 wk |
| 4. Sales | Second processing task | Sales rules (normalization, integration, validations). VentasComWriter with pivot/subtotals. OutputOptimizer (xlsx_cleaner + xlsb). | Golden 0 differences. 5 days of shadow mode. | 2.5 wk |
| 5. Downloads and sending | Infrastructure adapters | SeleniumErpDownloader (3 reports). WhatsAppNotifier. ComRangeCapturer. KPI rules for the report. | Workflows completo / ventas / inventario run on the new stack. | 2 wk |
| 6. Optimization and observability | Leftover tech debt | Evaluate OpenpyxlWriter (file size, no COM). Structured logs (JSON). Run metrics. Optional: Prefect for scheduling and retries. Updated documentation. | Architecture decision records (ADRs) published. Updated MANUAL_USUARIO. | 1.5 wk |

Total: about 12 weeks. The critical path is Phase 3. If the team splits the work, phases 4 and 5 can run in parallel once Phase 3 is done.

## 8.1 Phase 3 detail (inventory pilot)

- Week 1: readers (ERP, valorizados, matriz USD, brands, distribution, remisiones) behind ports, plus contract tests. InventarioSchema for input and output.

- Week 2: extract pure rules (references, enrichment, own brands, new unclassified references, copia indeterminada), one at a time, each with a unit test.

- Week 2–3: rewrite the 3 COM-coupled rules (línea inválida, criterios negocio, existencias negativas/cero) over the DataFrame. Validate against golden files.

- Week 3: ComExcelWriter takes over everything that writes to the sheet (full write, TOTAL INV formula, sorting, subtotals, COPIA clone, FUENTES DE DATOS sheet).

- Week 3.5: shadow mode. The new task writes to a parallel folder, a nightly diff runs, then switch-over.

# 9. Risks and mitigations

| Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- |
| Undocumented business logic (patches applied on instruction from Yuli) gets lost when extracted | High | High | Each PARCHE becomes a named rule with its description and a unit test that encodes the case. Business sign-off on the YAML. |
| Rules on the DataFrame vs on the sheet give different results (formulas, formats, text vs number) | Medium | High | Golden files compare values after COM recalculation. Normalize types in the schema. |
| Excel COM instability (locks, zombie processes) | Medium | Medium | One ComSession with a retry policy and guaranteed cleanup (context manager). COM confined to 2 adapters. |
| ERP changes during the migration (selectors, report formats) | Medium | Medium | Selectors stay in config. Contract tests on downloaded files. |
| Business pressure for new features during the refactor | High | Medium | Every new validation is built directly as a rule in the new engine (works from Phase 1). |
| Pandas performance on large rules | Low | Low | Vectorized rules. Measure per-rule times through AuditTrail.metrics. |

# 10. Conventions and governance

- Rule naming: <domain>.<verb>_<object> (inv.eliminar_linea_invalida, ven.integrar_costo_factor_hoy). The id doesn’t change once in production.

- Definition of Done for a rule: a pure class, a description written for the business, a unit test covering at least the happy path and 2 edge cases, a YAML entry, and a line in the rules catalog.

- Rules catalog: auto-generated from the registry (id, description, parameters, pipeline) as Markdown. It links to the field-level data lineage matrix initiative (GD-001).

- Rule changes: a PR that touches config/rules/*.yaml needs review from the business owner (Inventory/Sales) in addition to technical review.

- ADRs: record the key decisions (Section 6) in docs/adr/.

- import-linter: the contract “domain must not import adapters / win32com / selenium / openpyxl” blocks the merge.

# 11. Immediate next steps

- Validate this plan with the team (Yuli, as the business owner of the inventory rules) and confirm the full list of active rules and their order.

- Approve Phase 0 (repo hygiene). It is low risk and unlocks everything else.

- Pick the 4 golden scenarios and freeze their inputs from Archivos Validacion.

- Implement the domain kernel (Phase 1), plus a first real rule as a reference implementation: inv.eliminar_linea_invalida.